Microcomputer Design

Chandler Griscom

18Jan2016

Design Report #1

1. Time
  1. Christmas Break – 3 Hours
  2. Week 1 – 6 Hours
  3. Week 2 – 1 Hour

1. Accomplishments
  1. Ordered CPLD, processor, ZIF and PLCC sockets from eBay
  2. Selected all major components and put them into Digikey/Mouser carts
  3. Made major design decisions and preliminary schematic (emailed)

1. Planned Work
  1. Order all parts by Friday
  2. Begin drawing component footprints in PCBArtist

1. Project Completion
  1. Hardware: 10%
  2. Software: 0%