Microcomputer Design

Chandler Griscom

08Jan2016

Design Report #4

1. Time – 12 Hours total
  1. Week 3 (Wed-Sun) – 11 Hours
  2. Week 4 (Mon-Wed) – 1 Hour

1. Accomplishments
  1. Studied timing diagrams, interrupt logic
  2. Write most of VHDL (netlist, R/W logic, dtacks, interrupts, GPIO)
  3. PCB Shipped
  4. Tweak and resubmit schematic version 2

1. Planned Work
  1. Solder Thursday or Friday
  2. Begin looking into:
    1. DUART interrupt logic
    2. Flash sector write/caching logic

1. Project Completion
  1. Hardware: 90%
  2. Software: 10%