Microcomputer Design

Chandler Griscom

22Jan2016

Design Report #6

1. Time – 32.5 Hours total
  1. Week 5 (Wed-Sun) – 25 Hours
  2. Week 6 (Mon-Wed) – 7.5 Hours

1. Accomplishments
  1. Hello World program using DUART communication
  2. Program S record 'bootloader' for uploading to RAM
  3. Made a ROM Burner uploadable program for overwriting bootloader
  4. Nearly finished monitor program (just need the modify register feature)

1. Planned Work
  1. Finish monitor program
  2. Change S record code to permanently upload programs to flash

1. Project Completion
  1. Hardware: 100%
  2. Software: 80%